[COMPANY NAME]  –  TENDER TEMPLATE

BID / NO-BID SCORECARD AND TENDER PREPARATION PACK

One pack for each tender: decide whether to bid, plan every answer and piece of evidence, work back from the deadline, check everything before you submit, and learn from the result.

| Reference | Version | Date issued | Review date |
| --- | --- | --- | --- |
| ARB-BD-05 | 1.0 | [DD/MM/YYYY] | [DD/MM/YYYY] |

| At a glance |  |
| --- | --- |
| What it is for | Making a quick, consistent bid / no-bid decision, then running the tender to a plan so nothing is missed and it goes in early. |
| Who fills it in | The bid lead (usually the office or owner). The Director approves the decision (Part 1) and the final submission (Part 8). |
| When | Part 1 as soon as an opportunity looks interesting. Parts 2–7 within 2 working days of deciding to bid. Part 8 before submission. Part 9 when the result arrives. |
| Time needed | Part 1: 20–30 minutes. Parts 2–7: about 1–2 hours. Part 8: 1–2 hours. Part 9: 30 minutes. |
| You will need | The tender notice and every buyer document, the PQQ Master File, the Lead and Tender Tracker (ARB-BD-04), and the evidence library listed in Part 4. |
| Where it goes | Tenders folder, in the sub-folder for this tender. Keep with the submission for [6 years] after submission or the end of the contract, whichever is later. |

If you only do one thing this week Fill in Part 1 before you download every document. It takes 20 minutes and stops you spending three days on a tender you cannot win or cannot afford to deliver.

How to use this pack

| 1 | Fill in Part 1 first. If the decision is "No bid", record it in the tracker and stop. You have saved days. |
| --- | --- |
| 2 | If you bid, fill in Parts 2 to 7 in one sitting (set a 60-minute timer). This is your plan. |
| 3 | Put every date from Part 7 in the diary straight away, with reminders. |
| 4 | Use Part 8 for the final check. A second person who did not write the bid does it. |
| 5 | When the result arrives, fill in Part 9 and save your best answers for next time. |

1     Part 1 – Bid / no-bid scorecard

Section 1 of 9  ·  About 20–30 minutes  ·  Bid lead, Director decides

Step 1: gateway questions. Answer these first. Any "No" means stop, unless you can fix it before the deadline.

| Question | Yes | No | If no: can it be fixed? How? |
| --- | --- | --- | --- |
| We meet, or can meet by the deadline, every mandatory requirement (insurance levels, accreditations, qualifications, financial standing). | ☐ | ☐ |  |
| We can submit a complete, compliant tender before the deadline, with time for a second-person check. | ☐ | ☐ |  |
| We are, or can be, registered on the buyer’s portal and (for public sector work) on Find a Tender with our unique identifier. | ☐ | ☐ |  |
| There is no conflict of interest (for example, a family member or employee working for the buyer on this procurement). | ☐ | ☐ |  |
| We can deliver it safely, with competent people and suitable equipment for every task in the specification. | ☐ | ☐ |  |

Step 2: score each question from 0 to 5, then multiply by the weight. 0 = no, or we do not know. 3 = yes, with some gaps. 5 = yes, clearly, and we can prove it.

| # | Question · what to think about | Weight | Score 0–5 | Weight × score | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Delivery capacity Do we have the staff, equipment and management time to deliver it alongside our existing work? Think about the busy season. | × 3 |  |  |  |
| 2 | Relevant experience and evidence Have we done similar work for similar clients? Do we have case studies and references we are allowed to use? | × 3 |  |  |  |
| 3 | Commercially viable Can we win at a price that still covers labour, plant, travel, waste, overheads and profit? | × 3 |  |  |  |
| 4 | Strength of response Do we have the time, a writer and the evidence to score well on quality and social value? | × 2 |  |  |  |
| 5 | Geographic fit Is the work within our area, or can we price the travel and still be competitive? | × 2 |  |  |  |
| 6 | Contract risk Are the terms, penalties, response times, mobilisation period and any TUPE transfer acceptable? | × 2 |  |  |  |
| 7 | Knowledge of the buyer Do we know the buyer, the sites or the trees? Have we spoken to them or worked for them before? | × 2 |  |  |  |
| 8 | Competition Is there a strong incumbent? How many bidders are likely? Is the buyer clearly looking for change? | × 1 |  |  |  |
| 9 | Strategic value Does it fit our plans: a new sector, a framework, a long-term client, steady winter work? | × 1 |  |  |  |
| 10 | Cashflow and impact Can we fund mobilisation and wait for payment? Will it pull us away from existing customers? | × 1 |  |  |  |
| Total (maximum 100) |  | 20 |  |  |  |

Step 3: decision bands. Tick the decision that matches the total.

| Total score | Decision | What happens next |
| --- | --- | --- |
| 75 – 100 | ☐ Bid | Go ahead. Complete Parts 2 to 7 within [2 working days]. |
| 55 – 74 | ☐ Bid with conditions | Only if the gaps can be closed in time. List the conditions below; the Director decides. |
| Below 55 | ☐ No bid | Do not bid. Record the reason in the tracker. Ask the buyer to keep you informed of future opportunities. |
| Any gateway "No" | ☐ No bid | Stop, whatever the score, unless the gap can be fixed before the deadline (for example, increasing insurance on award where the buyer allows it). |

| Tender title and buyer |  |
| --- | --- |
| Conditions (if "Bid with conditions") |  |
| Reason (if "No bid") |  |
| Decided by, and date | [Name, role] · [DD/MM/YYYY] |

Tips if you struggle to get started - Do Part 1 with someone else (body doubling). Talking it through is quicker than writing it alone. - One part per sitting. Each part has its own time in the banner. Stop when the timer goes. - Keep a blank copy of this pack in your template folder and copy it for each tender. Never start from an old one: it may carry another buyer’s details.

2     Part 2 – Tender overview

Section 2 of 9  ·  About 15 minutes  ·  Bid lead

Copy the key facts from the notice and the Invitation to Tender (ITT). If something is not stated, write "not stated", not a guess.

| Contract title |  |
| --- | --- |
| Buyer and contact |  |
| Tender reference and portal |  |
| Estimated value and duration | Value £[amount] · Initial term [years] · Extensions [years] |
| Lots we are bidding for |  |
| Type | ☐ One-off contract ☐ Framework ☐ Dynamic market / DPS ☐ Call-off ☐ Private sector |
| Threshold | ☐ Above threshold ☐ Below threshold ☐ Not public sector ☐ Not sure – check |
| Submission deadline | Date [DD/MM/YYYY] · Time [hh:mm] |
| Clarification deadline | Date [DD/MM/YYYY] · Time [hh:mm] |
| Site visit or bidder event |  |
| Expected award and contract start |  |
| Evaluation | Quality [%] · Price [%] · Social value [%] · Minimum quality score [if any] |
| Word or page limits, file rules |  |
| Buyer’s top 3–4 priorities (in their words) |  |
| Bid lead · Pricing lead · Approver |  |

Documents downloaded into the Tender Preparation Folder:

| ☐ Invitation to Tender (ITT) | ☐ Specification | ☐ Pricing schedule |
| --- | --- | --- |
| ☐ Contract conditions | ☐ Drawings | ☐ Asset information |
| ☐ Site maps | ☐ Appendices | ☐ Evaluation criteria and scoring |
| ☐ Forms to sign / declarations | ☐ TUPE information (if any) | ☐ Clarification log and addenda |

3     Part 3 – Mandatory requirements checklist

Section 3 of 9  ·  About 15–20 minutes  ·  Bid lead

List what the buyer must have. These are usually pass / fail: missing one can rule you out, however good your answers are.

| ✓ | Requirement | We hold it? (Y / N / by when) | Evidence ref |
| --- | --- | --- | --- |
| Registration and questionnaires |  |  |  |
| ☐ | Registered on the buyer’s portal; log-in tested |  |  |
| ☐ | Public sector: registered on Find a Tender (Central Digital Platform); unique identifier noted |  |  |
| ☐ | Above threshold: core supplier information complete, checked and shared with the buyer |  |  |
| ☐ | Procurement Specific Questionnaire (PSQ), or the buyer’s own questionnaire, completed |  |  |
| Insurance (buyer’s minimum levels) |  |  |  |
| ☐ | Employers’ liability £[amount] |  |  |
| ☐ | Public liability £[amount] |  |  |
| ☐ | Professional indemnity £[amount] (if asked) |  |  |
| ☐ | Motor / plant / other: [type and level] |  |  |
| Accreditations, qualifications and registrations |  |  |  |
| ☐ | Health and safety accreditation asked for: [e.g. SSIP member scheme, Constructionline level] |  |  |
| ☐ | Industry scheme asked for: [e.g. ARB Approved Contractor] |  |  |
| ☐ | Operator qualifications asked for: [e.g. chainsaw, aerial rescue, MEWP, chipper, traffic management] |  |  |
| ☐ | Waste carrier registration; any permits or licences |  |  |
| Financial, legal and other |  |  |  |
| ☐ | Turnover or accounts requirement: [what the buyer asks] |  |  |
| ☐ | Declarations signed (form of tender, non-collusion, exclusion grounds) |  |  |
| ☐ | Carbon Reduction Plan, modern slavery statement, or other policy the buyer requires |  |  |
| ☐ | Other: [describe] |  |  |

4     Part 4 – Evidence checklist

Section 4 of 9  ·  About 15 minutes  ·  Bid lead

Most evidence already sits in your document library. Check each item is current (in date and signed) before you use it. Only attach what the buyer asks for.

| ✓ | Evidence | Library ref | In date? Expiry |
| --- | --- | --- | --- |
| ☐ | Health and Safety Policy, signed within 12 months; H&S adviser details | ARB-POL-01 |  |
| ☐ | Accident, incident and RIDDOR figures for the last 3 years | Accident book / ARB-POL-01 |  |
| ☐ | Example RAMS: anonymised GRA, SSRA and method statement | ARB-ACP-07 |  |
| ☐ | Training and Competence Matrix; certificates on request | ARB-HR-022 |  |
| ☐ | Insurance certificates (limits and expiry dates) | PQQ Master File |  |
| ☐ | Accreditation certificates (only schemes and levels you hold) | PQQ Master File |  |
| ☐ | Case studies and references, with client permission | ARB-BD-07 |  |
| ☐ | Capability statement | ARB-BD-07 |  |
| ☐ | Quality Policy | ARB-POL-24 |  |
| ☐ | Environmental and Sustainability Policy; aspects register | ARB-POL-36; ARB-ENV-01 |  |
| ☐ | Social Value Policy and our commitments | ARB-POL-28 |  |
| ☐ | Biosecurity, wildlife and tree protection policies | ARB-POL-13; 34; 29 |  |
| ☐ | Subcontractor controls; equality; modern slavery; data protection | ARB-POL-19; 18; 08; 04 |  |
| ☐ | Business continuity and emergency call-out arrangements | ARB-POL-14; ARB-POL-17 |  |
| ☐ | Complaints procedure and customer care | ARB-POL-15 |  |
| ☐ | Pricing build-up | ARB-FIN-01 |  |
| ☐ | Other: [describe] |  |  |

5     Part 5 – Question-by-question planner

Section 5 of 9  ·  About 20–30 minutes  ·  Bid lead

One row for every question that is scored or pass / fail. Start with the highest-weighted questions. Write the buyer’s question number and wording exactly.

| Q no. | Question / topic | Weight % | Word limit | Owner | Evidence (ref) | Draft due | Done ✓ |
| --- | --- | --- | --- | --- | --- | --- | --- |

Writing each answer Use What / How / Evidence / Benefit. Turn each part of the question into a heading, in the buyer’s order, and use their words. Aim for 90–100% of the word limit, never over it. Check the buyer’s scoring scale and write to the top score.

6     Part 6 – Risks and clarifications log

Section 6 of 9  ·  About 15 minutes, then update as you go  ·  Bid lead

Risks. For example: unrealistic pricing expectations, excessive travel, a short mobilisation period, resource needs, out-of-hours response, TUPE, penalty clauses.

| Risk | Impact (H / M / L) | What we will do about it | Owner |
| --- | --- | --- | --- |

Clarification questions. Ask in writing, through the portal, before the clarification deadline. Remember the answers are usually shared with every bidder.

| No. | Question we asked | Date sent | Buyer’s answer | Date | Changes our bid? |
| --- | --- | --- | --- | --- | --- |

7     Part 7 – Internal timeline

Section 7 of 9  ·  Work back from the deadline  ·  About 10 minutes  ·  Bid lead

Start from the buyer’s deadline and work backwards. Our target is to submit 24–48 hours early. Use working days, and allow for weekends, bank holidays and site work.

| Milestone | Working back | Date | Who | ✓ |
| --- | --- | --- | --- | --- |
| Buyer’s deadline | Deadline (D) |  |  | ☐ |
| We submit and save the confirmation | D minus 1–2 working days |  |  | ☐ |
| Director’s final approval | D minus 3 |  |  | ☐ |
| Second-person compliance check (Part 8) | D minus 4 |  |  | ☐ |
| Pricing complete and checked | D minus 5 |  |  | ☐ |
| Full first draft of every answer | D minus 7 |  |  | ☐ |
| Clarification questions sent | Before the buyer’s clarification deadline |  |  | ☐ |
| Evidence gathered and checked (Part 4) | D minus 10 |  |  | ☐ |
| Plan complete (Parts 2–7) and dates in diary | Within 2 working days of the decision |  |  | ☐ |
| Bid / no-bid decision (Part 1) | Within [2] days of finding it |  |  | ☐ |

Tip Put every date in the shared diary now, with a reminder the day before. If the timetable is shorter than this, squeeze the drafting time, never the check and the early submission.

8     Part 8 – Final compliance checklist

Section 8 of 9  ·  About 1–2 hours  ·  Second person, Director approves

Done by someone who did not write the bid. Missing documents lose more tenders than poor answers.

| ✓ | Check | Initials |
| --- | --- | --- |
| Documents |  |  |
| ☐ | All requested documents attached |  |
| ☐ | Pricing schedule completed |  |
| ☐ | Policies attached |  |
| ☐ | Insurance attached |  |
| ☐ | Accreditations attached |  |
| ☐ | Every document current: in date, signed, not marked "draft" |  |
| ☐ | Files named and in the format the buyer asked for; every file opens |  |
| Responses |  |  |
| ☐ | All questions answered, every part, in the buyer’s order |  |
| ☐ | Word limits complied with |  |
| ☐ | Examples included |  |
| ☐ | Evidence included |  |
| ☐ | Spelling and grammar checked |  |
| ☐ | Nothing claimed that we do not hold; no other client’s details used without permission |  |
| Commercial |  |  |
| ☐ | Prices checked |  |
| ☐ | Formulas checked |  |
| ☐ | Totals checked |  |
| ☐ | VAT confirmed |  |
| ☐ | No extra conditions or qualifications added to the price |  |
| Submission |  |  |
| ☐ | Declarations signed by the right person |  |
| ☐ | Core supplier information shared (public sector, if required) |  |
| ☐ | Submitted 24–48 hours early; confirmation saved |  |
| ☐ | PDF copy of everything sent saved in "As submitted" |  |

|  | Checked by (not the author) | Approved by (Director) |
| --- | --- | --- |
| Name |  |  |
| Signature |  |  |
| Date |  |  |

9     Part 9 – Post-result log

Section 9 of 9  ·  About 30 minutes  ·  Bid lead and Director

Win or lose, fill this in within a week. Ask for feedback if it is not sent. For larger public contracts the buyer sends an assessment summary with your scores and reasons.

| Result | ☐ Won ☐ Lost ☐ Withdrawn ☐ Not awarded |
| --- | --- |
| Date notified |  |
| Our score | Quality [score] · Price [score] · Social value [score] · Total [score] · Rank [n] of [n] |
| Winning score (if given) |  |
| Feedback received | ☐ Assessment summary ☐ Debrief call ☐ Letter / email ☐ Asked, none given |

| Q no. | Our score | Max | Winner’s score | Evaluator comments (in their words) |
| --- | --- | --- | --- | --- |

What scored well? (keep doing this)

What scored badly, and why?

| Lesson or action | Owner | Due | Done ✓ |
| --- | --- | --- | --- |

| ☐ Best answers saved to the answer library | ☐ Tracker (ARB-BD-04) updated |
| --- | --- |
| ☐ Win: mobilisation planned, renewal dates recorded | ☐ Feedback shared with the team |

Guidance for the business owner – remove before issue How to use this template. Save a blank master copy. Copy it for each tender into that tender’s folder. Fill in everything in [red] and delete this box from your master copy. Scorecard. The weights and the decision bands are a starting point. Change them to suit your business, then keep them the same so decisions are consistent. A gateway "No" always overrides a high score. Public sector points (checked 05/10/2026). Under the Procurement Act 2023, suppliers register on Find a Tender (the Central Digital Platform) and share core supplier information; buyers use a Procurement Specific Questionnaire for above-threshold tenders with a selection stage. For regulated below-threshold contracts in England and Northern Ireland there is no separate suitability stage (s85), but buyers can still ask about insurance and experience within the tender. Scotland uses its own rules and portal. Sources: GOV.UK; legislation.gov.uk. More detail: ARB-BD-01. Honesty. Never tick a requirement you do not meet, and never claim an accreditation, insurance level, qualification or experience you do not hold (ARB-POL-06). Use a client’s name or photos only with their written permission. Tree safety inspections, arboricultural surveys and BS 5837 work should only be offered if carried out by a qualified arboriculturist or arboricultural consultant. Confidentiality. A completed pack contains the buyer’s confidential information and your prices. Store it in the tender folder with restricted access and never reuse a completed pack for another buyer. Arborella provides this template as documentation support. It is not legal or bid-writing advice, and it does not replace each buyer’s own instructions.

## Related documents

| Reference | Document |
| --- | --- |
| ARB-BD-01 | Tender Success Guide |
| ARB-BD-04 | Lead and Tender Tracker |
| ARB-BD-07 | Capability Statement and Case Study Templates |
| ARB-ACP-05 | PQQ and Accreditation Submission |
| ARB-ACP-07 | RAMS Preparation Pack |
| ARB-FIN-01 | Pricing Calculator |
| ARB-HR-022 | Training and Competence Matrix |

## Document control

| Document | Bid / No-Bid Scorecard and Tender Preparation Pack (ARB-BD-05) |
| --- | --- |
| Owner | Company Director |
| Approved by | [Name, role] |
| Status | Controlled template – Live once approved |
| Review | At least every 12 months, and sooner if the law, guidance or the way we work changes |

| Ver. | Date | Author | Summary of changes |
| --- | --- | --- | --- |
| 1.0 | 05/10/2026 | Arborella Consultancy Ltd | Initial release |